# Test Plan Document
Restful-Booker API

1. Document Control

Version: 1.0

Date: 21-Nov-2025

Description: Initial Test Plan

Author: Vipendra

2. Introduction

2.1 Purpose of the Test Plan

The purpose of this Test Plan is to outline the strategy, scope, objectives, resources, and processes required to test the Restful-Booker API.

2.2 Scope

In scope: Functional testing, CRUD operations, auth testing, negative testing, regression testing.

Out of scope: UI testing, database testing, security pentesting.

3. Test Objectives

- Validate API functionality.

- Verify request/response schema.

- Validate CRUD operations.

- Ensure authentication flow works.

- Check system behavior after reset.

4. System Overview

Restful-Booker API offers booking management with RESTful design. System resets every 10 minutes.

5. Test Strategy

Functional testing, integration testing, negative testing, regression testing, compatibility testing.

6. Test Scope

In-scope endpoints:

- /ping

- /booking

- /booking/{id}

- /auth

- PUT/PATCH/DELETE operations

7. Test Deliverables

Test plan, test cases, test scenarios, defect report, execution report, automation scripts.

8. Test Environment

URL: https://restful-booker.herokuapp.com/

Tools: Postman, RestAssured, Python Requests, JIRA, GitHub.

9. Test Data

Sample booking JSON and authentication credentials.

10. Roles & Responsibilities

QA Engineer, Test Lead, Automation Engineer, Developer, Product Owner.

11. Entry & Exit Criteria

Entry: Requirements approved, environment ready.

Exit: All tests executed, major defects fixed.

12. Risks & Mitigation

System resets, unstable API, rate limiting.

13. Test Schedule

Planning: 21–22 Nov 2025

Execution: 24–27 Nov 2025

Regression: 28–29 Nov 2025

Closure: 30 Nov 2025

14. Test Tools

Postman, RestAssured, Python Requests, JIRA, GitHub.

15. Approvals

QA Lead:

Product Owner: